Software Engineering

Assignment

- Which of the following software process model is more effective? Incremental model or linear sequential model.

- Write the difference between direct metric and indirect metric. Give one example for both the metric.

- What do you mean by reactive and proactive risk strategies?

- List and briefly explain the characteristics of SRS.

- Explain the layers of CMMI.

- State the significance of Gantt chart and Pert chart for scheduling and monitoring a software project.

- What do you understand Risk Exposure? In a component based system 60 reusable software components were planned. From these components only 70% can be used, rest have to be developed from the scratch. Cost for each LOC is $14. The probability of this risk occurrence is 80%. Compute risk exposure.

- Use the COCOMO II model to estimate the effort required to build software that produces 10 screens and 8 report, and will require 80 software components. Assume average complexity screen-2, reports-5, 3CGL components -10 and average/developer/environment maturity as 13. Use the application composition model with object points.

- List and explain the measures of software quality.

- At the conclusion of a project, it has been determined that 35 errors were found during the modeling activity and 16 errors were found during the construction activity. What is the defect removal efficiency for this activity?

- Explain any three ways to achieve reliable cost and effort estimates?

- List and briefly explain the types of system testing.

- What are two approaches used for designing hierarchy of components when we are designing a software?

- What is cohesion? List and briefly explain the types of cohesion.

- What is coupling? List and briefly explain the types of coupling.

- What are software reviews? Explain Defect Amplification Model when no reviews are conducted?

- What is Transform Mapping?

- Explain five elements of software quality assurance.

- List the components of risk table. Draw the structure of table.

- Explain testing strategy with the help of neat and clean diagram.

- What is smoke testing?

- What are the differences between alpha and beta test?

- When Umbrella activities do occurs? List any three of them.

- How do we assess the consequences of risk? How is overall risk exposure determined?